POSEIDON v46.3

Deployment & Environment Runbook

DEV → TEST → UAT → PILOT → PROD

| Konu | Kontrollü Değer |
| --- | --- |
| Architecture | Modular-monolith-first. İlk dilim: .NET 10 / React 19.3.1 / TypeScript 7.0.2 / Tailwind 4.3.3. PostgreSQL 18.6 önerilen test sürümü; 17+ minimum. Object storage ürün hedefidir; üretim yayını yapılmadı. Karar kaydı: 06_DEVELOPMENT/26.01_POSEIDON_Core_v0.1_Source/docs/DEVELOPMENT_DECISIONS.md |
| Deployment | Kurum içi/on-prem veya self-hosted sunucudan tarayıcı erişimi. Bulut yalnız geliştirme ve test içindir. |
| Promotion | Artifact promotion, not rebuild per environment |
| Secrets | Vault/managed secret store; source code/config file secret yok |
| Release | Automated CI/CD gate + migration + smoke + rollback plan |

27 Ekim 2026 revizyon notu: Deployment satırı onaylı ürün hedefiyle düzeltildi. Önceki değer “Managed Cloud primary; dedicated/private enterprise optional” yürürlükten kaldırıldı; yalnız tarihsel kayıt olarak korunur. Bu düzeltme gerçek deployment, HTTPS, kalıcı anahtar veya üretim ticket/üyelik store kabulü değildir. Bu kapılar ayrı kurulum, kanıt ve yetkili onay gerektirir.

# 1. Environment matrix

| Environment | Amaç | Data | Deploy | Approval |
| --- | --- | --- | --- | --- |
| DEV | Developer integration | Synthetic/dev data | Frequent | Engineering |
| TEST | Automated + functional test | Synthetic/golden | CI controlled | QA/Engineering |
| UAT | Business acceptance | Masked/representative | Candidate only | PO/QA |
| PILOT | Real limited customer use | Approved real data | Controlled window | Product+Pilot+Engineering |
| PROD | Live service | Authoritative data | Release gate only | Release authority |

# 2. CI/CD pipeline

Source checkout → dependency restore → lint/static analysis.

Backend/frontend build.

Unit/component tests; contract/schema validation.

Security/dependency/secret scans.

Package immutable artifacts with version/commit/build metadata.

Database migration dry-run against controlled copy/test database.

Deploy target environment; apply migration; health/smoke tests.

Post-deploy telemetry and business smoke check.

Promotion or rollback decision.

# 3. Pre-deploy checklist

| Kontrol | Owner | PASS kriteri |
| --- | --- | --- |
| Release manifest | Release Manager | Artifact/version/hash complete |
| Change set | PO/BA | Approved scope only |
| DB migration | Backend/DB | Forward + rollback/restore plan tested |
| Secrets/config | DevOps/Security | No missing/expired secret; environment-specific config valid |
| Backup | Ops | Pre-change recovery point confirmed |
| Monitoring | SRE/DevOps | Dashboards/alerts active |
| Integration | Integration Owner | Critical endpoints healthy or approved degraded mode |
| User notice | Support/Product | Downtime/change communication ready |
| Rollback | Release Manager | Trigger + owner + steps ready |

# 4. Database migration rules

Schema migration versioned and repeatable; production manual DDL is exception-only.

Breaking migration uses expand/migrate/contract or controlled downtime strategy.

Large backfill separated from schema lock where possible.

Migration audit includes version, duration, affected rows, result and correlation.

If rollback is not technically reversible, restore/forward-fix path is explicitly documented.

# 5. Go/No-Go

| NO-GO trigger | Action |
| --- | --- |
| Build/test/security P0 fail | Do not deploy |
| Migration validation fail | Stop / restore or fix before retry |
| Tenant isolation/auth failure | Immediate rollback |
| Critical business smoke fail | Rollback unless approved safe degraded mode exists |
| Unexplained data mismatch | Stop writes / reconcile |
| Monitoring blind | No production release |